## Slide 1
discver CRS — status update
as-implemented pipeline · current capability · near-term roadmap
FOCUS · JAVA
01
In progress
Java discovery gaps mapped and sequenced by dependency
Audited code_analysis.py — confirmed C-only core (tree-sitter C, libc danger patterns, name-keyed call graph)
Tracing where Java call-graph construction is actually wired
02
What it's doing
Fuzz-first: Jazzer / libFuzzer campaign starts before analysis completes
Concurrent lane: danger scoring, diff + Introspector reachability, sink enumeration
Agentic loop: Scanner → skeptical triage → Exploiter → Verifier → Persist
Plateau feedback → targeted seeds; crash replay + dedup + CrashAnalyzer
03
What it can do
C/C++ mature: tree-sitter call graph, CodeQL / Infer / Weggli / Semgrep fusion
Java: Jazzer wrapper synthesis (deterministic / skeleton / full-class), SpotBugs / CodeQL-java
Reproduction-enforced PoVs, smoke-test promotion gate, fail-soft degraded mode
Outputs: povs / bugs / seeds / reports / health
04
What to do next
Locate where the Java call graph is built — unblocks everything below
Real type-resolved graph: key on (class · method · descriptor)
Reclassify timeout / OOM / ReDoS as first-class Java bugs
Stop the harness policy swallowing Jazzer security signals
Critical path — Java analysis today routes through a C-oriented, name-keyed core; confirming its real entry point gates the rest of the roadmap.